Database Migration Factory với AWS DMS và SCT

Automated Database Migration Platform for Learning & Development

1. Executive Summary

Problem Statement

Các tổ chức hiện tại đang gặp khó khăn trong việc di chuyển database giữa các engine khác nhau, tốn thời gian và có rủi ro cao về data loss. Quá trình migration thủ công thường mất 2-4 tuần và có tỷ lệ lỗi lên đến 15%.

Solution Overview

Xây dựng một Database Migration Factory tự động sử dụng AWS Database Migration Service (DMS) và Schema Conversion Tool (SCT) để thực hiện migration với zero-downtime và validation tự động.

Key Features:

- Multi-engine support (MySQL, PostgreSQL, Oracle, SQL Server)

- Zero-downtime migration với CDC (Change Data Capture)

- Automated pre/post migration validation

- Rollback procedures và performance monitoring

- Cost-effective solution dưới $50/month

Business Benefits

- Giảm thời gian migration: Từ 2-4 tuần xuống 2-3 ngày

- Tăng độ tin cậy: Giảm lỗi từ 15% xuống <2%

- Tiết kiệm chi phí: Giảm 70% chi phí so với manual migration

- Improved uptime: 99.9% availability trong quá trình migration

Investment Required

- Initial Setup: $30 (one-time)

- Monthly Operating: $15-20

- Total Learning Budget: <$50

Success Metrics

- Migration completion rate: >98%

- Data integrity: 100%

- Downtime: <30 minutes

- Cost per migration: <$25

2. Problem Statement

Current Situation Analysis

Pain Points trong Database Migration:

- Manual Migration Complexity

  - Thời gian thực hiện: 2-4 tuần/project

  - Tỷ lệ lỗi: 15-20%

  - Downtime: 4-8 giờ/migration

- Multi-Engine Challenges

  - Khác biệt syntax giữa các database engines

  - Data type mapping issues

  - Performance degradation post-migration

- Risk & Compliance Issues

  - Data loss risk: 5-10% projects

  - Lack of proper validation

  - No standardized rollback procedures

Quantified Impact

- Cost per failed migration: $10,000-50,000

- Downtime cost: $5,000/hour

- Resource allocation: 3-5 engineers/project

- Success rate: Only 75-80% migrations successful

Stakeholders Affected

- Development Teams: Delayed releases, technical debt

- Operations Teams: Increased workload, on-call issues

- Business Users: Service disruptions, data inconsistency

- Management: Budget overruns, timeline delays

Business Consequences of Inaction

- Continued high migration costs

- Increased technical debt

- Reduced competitive advantage

- Higher risk of data breaches

- Limited scalability options

3.  Solution Architecture

High-Level Architecture

AWS Services Selection

Core Services:

- AWS DMS (Database Migration Service)

  - Justification: Managed service, supports heterogeneous migrations

  - Cost: $0.50/hour for t3.micro replication instance

  - Features: CDC, minimal downtime, built-in monitoring

- AWS SCT (Schema Conversion Tool)

  - Justification: Free tool, automated schema conversion

  - Cost: $0 (free tool)

  - Features: Multi-engine support, assessment reports

- Amazon RDS

  - Justification: Managed database service, easy setup

  - Cost: $15-25/month for db.t3.micro instances

  - Features: Automated backups, monitoring

Supporting Services: 4. Amazon CloudWatch

- Cost: $3-5/month for monitoring

- Purpose: Performance monitoring, alerting

- AWS Lambda

  - Cost: $1-2/month for automation scripts

  - Purpose: Validation functions, notifications

- Amazon S3

  - Cost: $1-3/month for logs/backups

  - Purpose: Data backup, migration logs

Component Interactions & Data Flow

- Pre-Migration Phase

  - SCT performs schema analysis

  - Data validation scripts execution

  - Baseline performance metrics collection

- Migration Phase

  - DMS replication instance setup

  - Full load + CDC configuration

  - Real-time monitoring via CloudWatch

- Post-Migration Phase

  - Data consistency validation

  - Performance comparison

  - Rollback readiness verification

Security Architecture

- Network Security: VPC with private subnets

- Data Encryption: At-rest and in-transit

- Access Control: IAM roles with least privilege

- Audit Logging: CloudTrail for API calls

Scalability Considerations

- Auto-scaling: DMS replication instances

- Load Balancing: Application-level routing

- Multi-AZ: High availability setup

- Resource Optimization: Cost-based scaling

4. Technical Implementation

Implementation Phases

Phase 1: Foundation Setup (Week 1)

- AWS account setup và IAM configuration

- VPC và networking setup

- RDS instances deployment

- Basic monitoring setup

Phase 2: Migration Tools Configuration (Week 2)

- SCT installation và configuration

- DMS replication instance setup

- Migration tasks creation

- Initial testing with sample data

Phase 3: Automation & Validation (Week 3)

- Lambda functions for validation

- CloudWatch dashboards

- Automated rollback procedures

- Performance testing scripts

Phase 4: Testing & Optimization (Week 4)

- End-to-end migration testing

- Performance optimization

- Documentation và runbooks

- Knowledge transfer

Technical Requirements

Compute Resources:

- DMS Replication Instance: t3.micro (1 vCPU, 1GB RAM)

- RDS Instances: db.t3.micro (1 vCPU, 1GB RAM)

- Lambda Functions: 128MB memory allocation

Storage Requirements:

- RDS Storage: 20GB gp2 per instance

- S3 Storage: 5GB for logs và backups

- EBS Snapshots: Automated daily backups

Network Requirements:

- VPC with 2 private subnets

- Security Groups with restricted access

- NAT Gateway for internet access

Development Approach

- Infrastructure as Code: CloudFormation templates

- Version Control: Git-based configuration management

- CI/CD Pipeline: Automated deployment scripts

- Testing Strategy: Unit, integration, và performance tests

Testing Strategy

Unit Testing:

- Schema conversion validation

- Data type mapping verification

- Individual component testing

Integration Testing:

- End-to-end migration workflows

- Cross-engine compatibility

- Performance benchmarking

Performance Testing:

- Load testing with sample datasets

- Latency measurements

- Throughput optimization

Deployment Plan

- Blue-Green Deployment: Zero-downtime approach

- Rollback Procedures: Automated rollback within 15 minutes

- Health Checks: Continuous monitoring during migration

- Gradual Cutover: Phased approach for production systems

5. Timeline & Milestones

Project Phases Breakdown

Week 1: Foundation & Setup

- Day 1-2: AWS account setup, IAM configuration

- Day 3-4: VPC, RDS instances deployment

- Day 5-7: Basic monitoring và security setup

- Milestone: Infrastructure ready for migration tools

Week 2: Migration Tools Configuration

- Day 8-10: SCT installation, schema analysis

- Day 11-12: DMS replication instance setup

- Day 13-14: First migration test với sample data

- Milestone: Basic migration capability established

Week 3: Automation & Validation

- Day 15-17: Lambda validation functions

- Day 18-19: CloudWatch dashboards setup

- Day 20-21: Automated rollback procedures

- Milestone: Automated validation và monitoring ready

Week 4: Testing & Optimization

- Day 22-24: End-to-end testing

- Day 25-26: Performance optimization

- Day 27-28: Documentation và knowledge transfer

- Milestone: Production-ready migration factory

Key Milestones với Success Criteria

- Infrastructure Ready: All AWS services deployed và configured

- First Successful Migration: Sample data migrated successfully

- Automation Complete: Validation và monitoring automated

- Production Ready: Full testing completed, documentation done

Dependencies Identification

- AWS account approval và setup

- Sample databases availability

- Network connectivity requirements

- Access permissions for testing

Critical Path Analysis

- Critical Path: SCT setup → DMS configuration → Testing

- Risk Areas: Network configuration, database permissions

- Buffer Time: 20% added for unforeseen issues

6. Budget Estimation

AWS Infrastructure Costs

Monthly Operating Costs:

- DMS Replication Instance (t3.micro): $12.50/month

- RDS MySQL Instance (db.t3.micro): $8.75/month

- RDS PostgreSQL Instance (db.t3.micro): $8.75/month

- CloudWatch Monitoring: $3.00/month

- Lambda Functions: $1.50/month

- S3 Storage: $1.00/month

- Data Transfer: $2.00/month

- Total Monthly: $37.50

One-time Setup Costs:

- Initial Data Transfer: $5.00

- Testing và Validation: $7.50

- Total One-time: $12.50

Development Costs (Learning Context)

- Documentation: $0 (self-created)

- Training Materials: $0 (AWS free tier)

- Tools và Software: $0 (AWS SCT is free)

Total Investment Summary

- First Month: $37.50 + $12.50 = $50.00

- Subsequent Months: $37.50

- Annual Cost: $462.50

Cost Optimization Strategies

- Use AWS Free Tier: 12 months free for eligible services

- Scheduled Shutdown: Turn off non-production instances

- Reserved Instances: 30-50% savings for long-term usage

- Spot Instances: For testing environments

ROI Calculation

- Traditional Migration Cost: $5,000-10,000

- Automated Migration Cost: $50-100

- ROI: 99% cost reduction

- Break-even: After first migration

7. Risk Assessment

Risk Identification & Analysis

Technical Risks:

- Schema Conversion Issues

  - Probability: Medium (40%)

  - Impact: High

  - Mitigation: Thorough SCT testing, manual review

- Data Loss During Migration

  - Probability: Low (10%)

  - Impact: Critical

  - Mitigation: Full backups, validation scripts

- Performance Degradation

  - Probability: Medium (30%)

  - Impact: Medium

  - Mitigation: Performance testing, optimization

Business Risks: 4. Budget Overrun

- Probability: Low (15%)

- Impact: Medium

- Mitigation: Detailed cost monitoring, alerts

- Timeline Delays

  - Probability: Medium (35%)

  - Impact: Medium

  - Mitigation: 20% buffer time, parallel tasks

Operational Risks: 6. Learning Curve

- Probability: High (60%)

- Impact: Low

- Mitigation: AWS documentation, tutorials

Risk Matrix & Prioritization

High Impact    │ Data Loss    │ Schema Issues │             │

Medium Impact  │ Performance  │ Timeline      │ Budget      │

Low Impact     │              │               │ Learning    │

└──────────────┴───────────────┴─────────────┘

Low Prob.     Medium Prob.     High Prob.

Contingency Plans

- Data Recovery Plan: Point-in-time recovery within 1 hour

- Rollback Procedures: Automated rollback within 15 minutes

- Support Escalation: AWS support case for critical issues

- Alternative Migration: Manual migration as last resort

8. Expected Outcomes

Success Metrics

Technical Metrics:

- Migration Success Rate: >95%

- Data Integrity: 100% (zero data loss)

- Migration Time: <4 hours for 1GB database

- Downtime: <30 minutes

- Performance: <10% degradation post-migration

Business Metrics:

- Cost Reduction: 90% vs traditional migration

- Time to Market: 75% faster migration process

- Resource Efficiency: 1 engineer vs 3-5 engineers

- Error Rate: <2% vs 15% manual migration

Benefits Timeline

Short-term Benefits (0-6 months):

- Hands-on AWS experience gained

- Database migration expertise developed

- Automated migration capability established

- Cost-effective learning environment

Medium-term Benefits (6-18 months):

- Scalable migration factory ready

- Multiple database engines supported

- Advanced monitoring và alerting

- Rollback procedures tested

Long-term Value (18+ months):

- Enterprise-ready migration platform

- Reduced operational overhead

- Improved system reliability

- Strategic cloud migration capability

User Experience Improvements

- Simplified Migration Process: Self-service migration portal

- Real-time Monitoring: Live migration status dashboard

- Automated Notifications: Email/SMS alerts for key events

- Detailed Reporting: Migration success/failure analytics

Strategic Capabilities Gained

- Cloud Migration Expertise: Advanced AWS services knowledge

- Automation Skills: Infrastructure as Code proficiency

- Database Technologies: Multi-engine migration experience

- DevOps Practices: CI/CD pipeline implementation

- Cost Optimization: AWS cost management best practices

Conclusion

Database Migration Factory với AWS DMS và SCT cung cấp một giải pháp toàn diện, cost-effective cho việc học tập và phát triển kỹ năng cloud migration. Với ngân sách dưới $50, dự án này sẽ mang lại kiến thức thực tế về AWS services, database migration, và automation practices.

Key Takeaways:

- Automated migration giảm 90% chi phí so với traditional approach

- Zero-downtime migration với <30 minutes downtime

- Multi-engine support cho flexibility

- Comprehensive monitoring và rollback capabilities

- Hands-on AWS experience với production-ready architecture